PROJECT BRIEF & EXECUTION GUIDE

Kenya's Vanishing Forests

An end-to-end data analytics project on deforestation,

land rights, and the communities living inside the data

| Davis Mironga Author | SQL · Python · Power BI Tools | 5 Weeks Timeline | Ready to Build Status |
| --- | --- | --- | --- |

The Master Research Question

“Where is Kenya losing forest cover, who is driving it,

who suffers most — and what happens next?”

Version 2.0  |  April 2026  |  Incorporates critical review feedback

# What Changed in Version 2.0

This is not the same document as before. Version 1 was a solid technical brief. This version upgrades it based on a structured critical review. Read this section first so you understand what was weak and what has been fixed.

Three weaknesses in Version 1 that have been corrected

1. The people were invisible. The project claimed to connect to indigenous communities

but named zero communities, zero groups, and zero real places beyond county names.

Fixed: The Ogiek of the Mau Forest, the Sengwer of Cherangany Hills, and pastoralist

communities in Baringo and Tana River are now explicitly part of the project narrative.

2. Chapter 2 was confirming the obvious. Correlating agricultural land with forest loss

is already well-established. It is not a finding. Fixed: Chapter 2 now asks a sharper

question — how has the cause of deforestation shifted by county over time?

3. The project ended with a chart. Fixed: The final report now ends with a human paragraph

asking what 2030 actually looks like for a family in Baringo County.

What remains strong from Version 1

The four-chapter structure, the data sources, the tool pipeline, the GitHub repo

structure, the reproducibility principles, the week-by-week timeline, and all

download instructions are unchanged and remain accurate.

# Quick Reference — Read Before Starting

Everything in one place. If you are opening a new chat, paste this page as context.

| Chapter | Question | Tool | Key output |
| --- | --- | --- | --- |
| 1 — Where? | Which counties lose forest fastest? | SQL | County ranking table + trend chart |
| 2 — Why? | How has the cause of loss shifted by county? | Python EDA | Driver shift analysis (NOT just correlation) |
| 3 — Who? | Which communities bear the highest cost? | Power BI | Interactive dashboard + community spotlight |
| 4 — What next? | Which counties will lose most by 2030? | Python (ML) | Forecast + honest limitations + policy recs |

| Dataset | Institution | Chapters | Download URL |
| --- | --- | --- | --- |
| Tree cover loss 2001–2024 | Global Forest Watch / UMD | 1, 2, 4 | globalforestwatch.org/dashboards/country/KEN |
| Forest area + land use | FAO FAOSTAT | 2 | fao.org/faostat → Land Use domain |
| Forest Resources Assessment | FAO FRA | 1, 2 | fra-data.fao.org/KE |
| Poverty + rural population | World Bank | 3 | data.worldbank.org/country/kenya |

GitHub repo name

kenya-deforestation-analysis

Folders: data/raw/ data/cleaned/ data/processed/

sql/ notebooks/ dashboard/ reports/

# 1. What — What Is This Project?

## 1.1  The project in plain language

Kenya has been losing roughly 12,000 hectares of forest every year since independence. Since 1963, national forest cover has fallen from 10% of the country's land area to around 6%. This is not an abstract environmental statistic — it is the lived reality of millions of people who depend on forests for water, food, fuel, and their legal right to exist on ancestral land.

This project uses 24 years of satellite data, cross-referenced with UN and World Bank institutional data, to answer four concrete questions about that loss — where it is happening fastest, what is driving it, who bears the cost, and where it is heading by 2030.

It is built entirely from publicly available, internationally recognised data. Every step is documented, version-controlled on GitHub, and fully reproducible by anyone with a laptop and an internet connection.

## 1.2  What makes this project different

- It is not a surface-level analysis. Chapter 2 goes beyond confirming the known agricultural-deforestation link to show how the dominant cause of forest loss has shifted by county over time — a question the existing literature has not answered at Kenya's county level.

- It connects data to people. The Ogiek of the Mau Forest, the Sengwer of Cherangany Hills, and pastoralist communities in Baringo and Tana River are explicitly named. The project acknowledges what county-level satellite data can and cannot show about their lives.

- It interrogates its own sources. The World Bank funds Kenya's forest conservation programmes and has also financed projects linked to community displacement. This tension is named, not hidden.

- It ends with a human conclusion. The final chapter does not end with a regression chart. It ends with a question: what does 2030 actually look like for a family in Baringo County?

- It is authored by someone who has been there. Davis Mironga has worked in Kenya's forests with KFS, conducted field research in Baringo and Tana River with KOKO Networks, and supported national environmental campaigns at NEMA. That lived context is woven into the analysis, not bolted on as a CV footnote.

## 1.3  Intended audience

- Employers in data analytics, environmental consulting, NGOs, and policy organisations

- Graduate admissions committees, including Stanford Earth System Science

- Kenyan government agencies: KFS, NEMA, KeRRA, and county environment departments

- Fellow analysts and researchers who want to build on or reproduce the work

# 2. The Human Context — Who Lives Inside the Data

This section is new in Version 2. It did not exist in Version 1. It exists because data without people is incomplete, and because any analyst who works on Kenya's forests and does not know these names is missing the most important part of the story.

## 2.1  The Ogiek of the Mau Forest

The Mau Forest Complex in the Rift Valley is Kenya's largest remaining montane forest and one of the most deforested areas in your GFW dataset. It is also the ancestral home of the Ogiek people, a hunter-gatherer community who have lived in and managed those forests for centuries.

In 2017, the African Court on Human and Peoples' Rights ruled that Kenya had violated the Ogiek's rights by evicting them from their ancestral land. The case — African Commission on Human and Peoples' Rights v. Republic of Kenya — is one of the most significant indigenous land rights rulings in African legal history. Kenya has not fully complied with the ruling.

Why this matters to your analysis

When your GFW data shows Nakuru or Narok county losing tree cover, some of that loss

is happening in Mau Forest. The Ogiek are not a footnote to that data point — they are

the community whose home is disappearing. Name them in your Chapter 3 dashboard and

in your final report. You do not need new data to do this. You need one honest paragraph.

Source: African Court on Human and Peoples' Rights, Application No. 006/2012 (2017)

## 2.2  The Sengwer of Cherangany Hills

The Cherangany Hills in West Kenya are a critical water tower — the source of rivers that feed Lake Turkana and the Nile system. The Sengwer indigenous community have lived there for generations.

Between 2014 and 2019, Sengwer families were forcibly evicted from Embobut Forest in the Cherangany Hills. The evictions were linked to a European Investment Bank-funded water and natural resource management project. The EIB suspended funding after investigations confirmed rights violations. This is a direct example of a conservation project — funded by international donors — causing harm to the very communities it was supposed to protect.

Why this matters to your analysis

Your World Bank data source funds similar conservation programmes in Kenya. Acknowledging

that international conservation finance can both protect forests and displace communities

is not an attack on your data — it is intellectual honesty. Include one sentence in your

data limitations section noting this tension. It will mark you as a serious analyst.

## 2.3  Pastoralist communities in Baringo and Tana River

You have been to Baringo and Tana River. You tested kilns there and spoke to charcoal producers. Those counties appear in your GFW dataset as areas of significant tree cover loss driven partly by charcoal production.

The communities in those counties are not the primary drivers of Kenya's deforestation — large-scale agricultural conversion is. But they are the ones who face the consequences when forest management policies tighten, when charcoal is criminalised without providing alternatives, and when their dry-season grazing corridors shrink.

You have direct personal knowledge of this. Use it. In your Chapter 2 analysis, when you discuss charcoal as a driver in Baringo, you can say: I surveyed kiln operators in this county. This is what the production process actually looked like on the ground. That is a dimension no other analyst working from the same dataset can offer.

## 2.4  The gender dimension

Women in Kenya's forest-adjacent communities carry a disproportionate share of the cost of deforestation. They walk further for fuelwood as forests recede. They lose more income from forest products. They bear the health burden when indoor air quality worsens from burning lower-quality fuels. They experience the sharpest increase in workload when water catchments degrade.

The World Bank and FAO both publish gender-disaggregated data on forest dependency. If you can find county-level gender data to incorporate in Chapter 3, do it. If you cannot, acknowledge the gap explicitly in your report. Either way, the gender dimension must not be invisible.

## 2.5  Global frameworks this project connects to

| Framework | What it is | How it connects to your project |
| --- | --- | --- |
| 30x30 Initiative | Global commitment to protect 30% of land and oceans by 2030 | Your 2030 forecast speaks directly to whether Kenya is on track |
| REDD+ | UN framework paying countries to reduce deforestation emissions | Kenya has a national Forest Reference Level submitted to UNFCCC — cite it |
| UNDRIP | UN Declaration on the Rights of Indigenous Peoples | Kenya endorsed it but inconsistently applies it — Ogiek case proves this |
| Paris Agreement | Countries committed to limiting warming to 1.5°C above pre-industrial levels | Forest loss = CO2 release. Your GFW data includes CO2 equivalent per county |
| SDG 15.1 | Protect forests, halt biodiversity loss by 2020 — target already missed | Your trend data shows whether Kenya is moving toward or away from this target |

# 3. Why — Why This Project Matters

## 3.1  Davis Mironga's personal connection

This project is not a random topic chosen to showcase SQL skills. Davis has worked at Kenya Forest Service, conducted multi-county field research on charcoal production in Baringo and Tana River, and is currently an intern at NEMA running national climate campaigns. He has sat with kiln operators in Baringo. He has mapped biodiversity in protected forests. He has delivered climate literacy sessions to schoolchildren who live next to forests that are shrinking.

That background means Davis brings something to this dataset that no textbook analyst can: the ability to say whether the numbers make sense, and to know when a data point represents a person rather than just a row in a CSV.

## 3.2  Why each chapter was designed this way

| Chapter | Old design (v1) | New design (v2) | Why it changed |
| --- | --- | --- | --- |
| 2 — Why? | Correlate agricultural land with forest loss | Show how the dominant driver of loss has shifted by county over time | The correlation is already known. The shift over time is not. |
| 3 — Who? | County risk score from poverty + forest loss data | Same, plus named communities and a spotlight county | Data without people is incomplete. |
| 4 — Next? | Linear regression forecast to 2030 | Same, plus explicit limitations section + a human-language epilogue | Presenting a straight-line forecast as reliable is an overreach. |
| Report | Technical summary ending with charts | Technical summary ending with a human paragraph about Baringo in 2030 | A project that ends with a chart is technically impressive but emotionally flat. |

# 4. Where — Data Sources and Download Instructions

All four datasets are free, publicly available, and require no login or API key. Total download size is approximately 5–15 MB.

## Dataset 1 — Global Forest Watch (Primary dataset)

Dataset 1 at a glance

Producer: University of Maryland GLAD Lab + World Resources Institute

Citation: Hansen et al. (2013), Science 342:850–853

Coverage: 2001 to 2024, annual

Geography: Kenya national + all 47 counties (subnational)

Format: CSV

License: CC BY 4.0 — free to use with attribution

URL: globalforestwatch.org/dashboards/country/KEN

What it contains:

- Annual tree cover loss in hectares per county, 2001–2024

- CO2 emissions equivalent of each year's forest loss

- Tree cover extent baseline from year 2000

- Loss by dominant driver: permanent agriculture, shifting cultivation, logging, wildfire, settlements

Step-by-step download:

- Go to globalforestwatch.org/dashboards/country/KEN

- In the Forest Change panel, find 'Tree cover loss'

- Click the download icon → select 'Subnational' region type → download CSV

- Also download 'Tree cover loss by dominant driver' — same process

- Save as: data/raw/gfw_tree_cover_loss_subnational.csv

- Save as: data/raw/gfw_tree_cover_loss_by_driver.csv

Critical note on GFW data interpretation

GFW measures 'tree cover loss' — defined as any removal of tree canopy, including

temporary disturbances like logging rotations. This is NOT the same as 'deforestation',

which is permanent conversion. In your notebooks and report, always use the phrase

'tree cover loss' when citing GFW data. Calling it deforestation is technically incorrect

and will be flagged by any reviewer who knows the literature.

## Dataset 2 — FAO FAOSTAT (Land use context)

Dataset 2 at a glance

Producer: Food and Agriculture Organization of the United Nations

Coverage: 1990 to 2022, annual

Geography: Kenya national

Format: CSV

License: CC BY-NC-SA 3.0 IGO

URL: fao.org/faostat/en/#data/RL

Step-by-step download:

- Go to fao.org/faostat and click 'Inputs → Land Use'

- Country: Kenya. Elements: Area. Items: Forest land, Agricultural land, Arable land

- Years: select all available (1990 onwards)

- Click 'Download Data → CSV'

- Save as: data/raw/faostat_land_use_kenya.csv

## Dataset 3 — FAO Global Forest Resources Assessment

Dataset 3 at a glance

Producer: FAO Forestry Division

Coverage: 1990, 2000, 2010, 2015, 2020 (five-year intervals)

Geography: Kenya national

Format: CSV / Excel

License: Open

URL: fra-data.fao.org/KE

What it adds that GFW cannot provide:

- Official government-reported forest area figures — different methodology from satellite estimates

- Forest carbon stock data

- Distinction between naturally regenerating forest and planted forest

- Useful for cross-checking and contextualising GFW satellite data

Step-by-step download:

- Go to fra-data.fao.org and select Kenya

- Navigate to 'Extent of Forest and Other Wooded Land'

- Download full country report as CSV or Excel

- Save as: data/raw/fao_fra_kenya_forest_area.csv

## Dataset 4 — World Bank Open Data (Human impact layer)

Dataset 4 at a glance

Producer: World Bank Group

Coverage: 1990 to 2023

Geography: Kenya national (county-level context from 2023 poverty report PDF)

Format: CSV

License: CC BY 4.0

URL: data.worldbank.org/country/kenya

Download these four specific indicators:

- Poverty headcount ratio at national poverty lines — indicator code: SI.POV.NAHC

- Rural population as % of total — indicator code: SP.RUR.TOTL.ZS

- Agricultural land as % of land area — indicator code: AG.LND.AGRI.ZS

- Forest area as % of land area — indicator code: AG.LND.FRST.ZS

Step-by-step download:

- Go to data.worldbank.org/country/kenya

- Search each indicator code in the search bar

- Set country to Kenya, select all years, download as CSV

- Also search for and download: 'Kenya Poverty and Equity Assessment 2023' (PDF) — this has county-level poverty data

- Save CSV files as: data/raw/worldbank_[indicator_name]_kenya.csv

Acknowledge this tension in your data limitations section

The World Bank funds Kenya's forest conservation programmes. It has also financed

projects linked to community displacement — the Sengwer evictions in Cherangany Hills

were connected to EIB and World Bank-funded natural resource management work.

You are using World Bank data to study a problem that World Bank-funded projects have

sometimes made worse. Note this in your report. It is not an attack on your source.

It is the kind of critical thinking that separates good analysis from naive analysis.

## Data download checklist

Before moving to SQL — verify you have all eight files

✓ data/raw/gfw_tree_cover_loss_subnational.csv

✓ data/raw/gfw_tree_cover_loss_by_driver.csv

✓ data/raw/faostat_land_use_kenya.csv

✓ data/raw/fao_fra_kenya_forest_area.csv

✓ data/raw/worldbank_poverty_kenya.csv

✓ data/raw/worldbank_rural_population_kenya.csv

✓ data/raw/worldbank_agricultural_land_kenya.csv

✓ data/raw/worldbank_forest_area_kenya.csv

Expected total size: 5–15 MB. If any file is over 50 MB, you downloaded the wrong region.

# 5. When — Timeline

You have stable internet, full time to focus, and strong skills in all three tools. This timeline reflects that reality. It is designed to get something live on GitHub within two weeks — because you are job hunting right now, and what employers find when they Google you matters more than a perfect project still on your laptop.

| Week | Focus | Deliverable by end of week | Goes live on GitHub? |
| --- | --- | --- | --- |
| Week 1 | Data download + SQL cleaning + Chapter 1 queries | sql/ folder complete, data/cleaned/ complete | Yes — push SQL scripts immediately |
| Week 2 | Python notebook 01 (Where?) + README | notebooks/01_eda_where.ipynb + polished README.md | Yes — this is your minimum viable portfolio |
| Week 3 | Python notebook 02 (Why?) + community context writing | notebooks/02_eda_why.ipynb + reports/community_context.md | Yes |
| Week 4 | Power BI dashboard (Who?) | dashboard/kenya_forests.pbix + screenshots in README | Yes — include Power BI Service public link |
| Week 5 | Python notebook 04 (What next?) + final report | notebooks/04_forecast.ipynb + reports/final_report.md | Yes — project complete |

The commit habit that will make you stand out

Commit something to GitHub every single day, even if it is small — a comment added

to a SQL script, a markdown edit, a cleaned CSV. Recruiters who look at your GitHub

will see an active, disciplined person building something real in real time.

That is more convincing than any CV bullet point.

# 6. How — Step-by-Step Execution Guide

## Phase 0 — GitHub setup (Day 1, morning)

### Create the repository

- Go to github.com and sign in

- Click New Repository → name it kenya-deforestation-analysis

- Set to Public, add README.md, add .gitignore: Python, choose MIT License

- Clone to your laptop: git clone [repo URL]

### Create the folder structure

Folder structure to create

kenya-deforestation-analysis/

README.md

requirements.txt

.gitignore

data/

raw/ ← downloaded CSVs go here, never edited

cleaned/ ← SQL-cleaned output goes here

processed/ ← final joined tables for Python and Power BI

sql/

01_create_tables.sql

02_clean_data.sql

03_analysis_queries.sql

notebooks/

01_eda_where.ipynb

02_eda_why.ipynb

04_forecast.ipynb

dashboard/

screenshots/

reports/

community_context.md ← Ogiek, Sengwer, gender section

final_report.md

### README structure (write this on Day 1)

- One sentence: what this project is and whose story it tells

- The master research question in quotes

- A placeholder section: 'Key findings' — fill in as you build

- Data sources table with links

- How to reproduce: install requirements, run SQL, run notebooks

- A placeholder for the Power BI dashboard screenshot

- Author bio: two sentences, include KFS and NEMA experience

## Phase 1 — Data download (Day 1, afternoon)

Follow the download instructions in Section 4 exactly. Do not rename files differently from the names in the checklist. Consistent naming matters when your SQL scripts reference file paths.

After downloading, open each CSV in a spreadsheet viewer and do a quick sanity check:

- Does the GFW file have a column for county/region name?

- Does it have a year column and a loss column in hectares?

- Are all 47 counties present or only some?

- Are there obvious errors: negative values, years outside 2001–2024, missing data?

Note any issues in a file called data/raw/DATA_NOTES.md before you start cleaning.

## Phase 2 — SQL (Days 2–5)

### Tools needed

- DB Browser for SQLite — free desktop app, download at sqlitebrowser.org

- Or PostgreSQL if you prefer a full database engine

- SQLite is recommended — no server setup, files are portable, works offline

### 01_create_tables.sql — what to write

- CREATE TABLE statements for each of your five imported tables

- Use explicit column types: TEXT for names, INTEGER for years, REAL for hectares

- Add comments above each table explaining the source

### 02_clean_data.sql — what to do

- Remove rows where loss_ha IS NULL or loss_ha = 0

- Standardise county names — check for spelling variants (e.g. 'Murang’a' vs 'Muranga')

- Filter GFW data to Kenya only if the raw file contains other countries

- Cast the year column to INTEGER

- Remove duplicate rows using DISTINCT

- Export a clean master table: county, year, loss_ha, driver

- Save output to data/cleaned/gfw_clean.csv

### 03_analysis_queries.sql — Chapter 1 questions

- Total loss per county 2001–2024, ordered descending — this gives your county ranking

- Average annual loss per county

- Top 10 counties by cumulative loss

- National total loss per year — this gives your trend line

- Compare two periods: 2001–2012 vs 2013–2024 — is loss accelerating or slowing?

- Loss by dominant driver nationally — what is the single biggest cause?

## Phase 3 — Python notebooks (Days 6–14)

### Environment setup

requirements.txt

pandas==2.1.0

numpy==1.26.0

matplotlib==3.8.0

seaborn==0.13.0

plotly==5.17.0

scikit-learn==1.3.0

statsmodels==0.14.0

jupyter==1.0.0

openpyxl==3.1.2

Install with: pip install -r requirements.txt

### Notebook 01 — Where? (01_eda_where.ipynb)

- Load data/cleaned/gfw_clean.csv into pandas

- Bar chart: top 10 counties by total loss 2001–2024 — horizontal bars, sorted, county names on Y axis

- Line chart: national total loss per year — add a trend line, annotate the 2018 logging ban

- Heatmap: loss by county and year — rows = counties, columns = years, colour = hectares lost

- Write a markdown cell after each chart summarising the finding in plain language

- End the notebook with a 'Key findings' markdown cell: three bullet points, no jargon

### Notebook 02 — Why? (02_eda_why.ipynb) — UPGRADED in v2

This is the chapter that changed most from Version 1

Do NOT just plot agricultural land vs forest loss and calculate a correlation coefficient.

That finding is already in the literature. Anyone reviewing this project will recognise it

as a confirmation of the known, not a discovery.

The new question is: how has the dominant cause of loss shifted by county over time?

- Load gfw_clean.csv (with driver column) and faostat_land_use_kenya.csv

- National driver breakdown: stacked bar showing % of loss by driver per year

- County-level driver analysis: for each of the top 10 counties, what is the dominant driver?

- Shift analysis: for Mau Forest counties (Nakuru, Narok) — has agricultural loss grown while logging declined?

- For Baringo and Tana River: what does charcoal-driven loss look like before and after 2018?

- Scatter: agricultural land expansion (FAOSTAT) vs tree cover loss (GFW) by year — calculate Pearson r BUT note it in context, not as the main finding

- Write a section called 'What this analysis found that the literature does not already say'

- Connect Baringo findings to your personal KOKO Networks fieldwork in a markdown cell

### Notebook 04 — What next? (04_forecast.ipynb)

- Load national annual loss data 2001–2024

- Fit a linear regression: Year as X, Loss (ha) as Y

- Evaluate: R-squared, RMSE, plot actual vs fitted

- Forecast 2025–2030 with confidence interval

- Plot: actual data in blue, forecast in orange dashed, confidence interval shaded

- Identify top 5 counties most at risk by 2030 based on loss trend

Add a section called 'What this model cannot predict'

Linear regression assumes the future looks like the past. Write these limitations explicitly:

• The 2018 logging ban created a non-linear break in the national trend

• Kenya's climate variability (droughts in 2022) creates year-to-year shocks

• Policy changes, new conservation finance, and land tenure reforms are not in the model

• Community-driven reforestation (such as Forest Challenge programmes) creates gains

that a loss-only model ignores

Writing this section makes the project stronger, not weaker.

- Write 5 specific policy recommendations — each one must be tied to a specific county or driver

- End the notebook with the epilogue paragraph (see Section 7 of this document)

## Phase 4 — Power BI dashboard (Days 15–20)

### Data preparation

- In Python, create a joined CSV: county | total_loss_ha | dominant_driver | poverty_rate | rural_pop_pct | agri_land_pct

- Save to data/processed/county_risk_profile.csv

- This is your Power BI data source

### Four visuals to build

- Visual 1 — Kenya county map: colour counties by total forest loss. Use the built-in Shape Map visual. Darker red = more loss.

- Visual 2 — Scatter plot: poverty rate (X) vs forest loss (Y) per county. Label the top 5 counties. Ask: do poorer counties lose more forest, or is the pattern more complicated?

- Visual 3 — Bar chart: top 10 counties at risk, ranked by a composite score (loss + poverty + rural population). This is your Chapter 3 main output.

- Visual 4 — Spotlight county card: pick one county (Baringo or Narok) and show its story — total loss, dominant driver, poverty rate, community context in 2–3 sentences.

- Add a slicer for Year so viewers can filter the map by time period

- Add KPI cards at the top: Total loss (ha), Most affected county, Peak loss year, Projected 2030 loss

### Publishing

- Export screenshots to dashboard/screenshots/

- Embed the best screenshot in README.md

- Publish to Power BI Service (free account) and add the public link to README

## Phase 5 — Final report (Days 21–25)

### reports/community_context.md

Write this before the technical report. It is 400–600 words. Cover:

- The Ogiek of the Mau Forest — who they are, the 2017 African Court ruling, what your data shows about their forest

- The Sengwer of Cherangany Hills — who they are, the EIB eviction story, the tension with conservation finance

- Baringo and Tana River — your personal field experience, what the charcoal data means on the ground

- The gender dimension — what you found in World Bank data, or an honest acknowledgment of the gap

- A closing paragraph connecting to REDD+, 30x30, and UNDRIP

### reports/final_report.md

- Section 1: Executive summary (5 bullets, plain English)

- Section 2: Key findings from each chapter

- Section 3: Policy recommendations (5 specific, county-linked, driver-specific recommendations)

- Section 4: Limitations (honest, specific, shows analytical maturity)

- Section 5: References (all four data sources, African Court ruling, any papers cited)

- Section 6: The epilogue (see below)

# 7. The Epilogue — How the Project Must End

This section explains the most important paragraph you will write in this entire project. It is not a chart. It is not a table. It is a short paragraph, written in plain language, that asks: if nothing changes, what does 2030 actually look like for a family in Baringo County?

Write it after all the analysis is done. Draw on what the data shows and on what you personally saw when you were in Baringo. It should be 150–200 words. It should not use the word 'data'. It should not cite a regression coefficient. It should sound like a person speaking to another person about something that matters.

Why this paragraph is not optional

A project that ends with a forecast chart is technically impressive. It will be read,

noted, and forgotten. A project that ends by asking what this means for a specific family

in a specific place will be remembered. You are not just an analyst. You are someone who

has been in Baringo. You have that paragraph inside you. Write it.

Here is a starting frame you can adapt:

Epilogue starting frame (rewrite in your own words)

"When I was in Baringo County in early 2025, I visited kiln operators who had been

making charcoal the same way their fathers had. The forest behind their worksite was

noticeably thinner than what older residents described from ten years before. The data

I have analysed across 24 years of satellite imagery tells the same story at scale.

If the trend lines in this project are right, Baringo will lose another [X] hectares

of tree cover by 2030. For a family that collects fuelwood from those trees, that is

not a statistic. It is a longer walk each morning, a lower income from forest products,

and a drier rainy season than their children will have expected. The numbers in this

project exist because people like them exist. That should not be forgotten."

Replace [X] with your actual forecast figure from Chapter 4.

# 8. Reproducibility — How Anyone Can Run This

| Principle | How it is applied in this project |
| --- | --- |
| Open data only | All four datasets are freely downloadable, no login required |
| Documented sources | Every dataset has a URL, citation, and licence in this document and the README |
| Version-controlled code | All SQL and Python files are on GitHub with meaningful commit messages |
| Pinned dependencies | requirements.txt lists exact Python library versions |
| Raw data preserved | Original CSVs are never edited — all transforms happen in SQL and Python |
| Modular structure | Each chapter is a separate notebook — someone can run Chapter 3 without running 1 and 2 |
| Commented code | Every SQL query and notebook cell has a markdown explanation of what and why |
| MIT Licence | Anyone can fork, adapt, and build on this project with attribution |
| DATA_NOTES.md | Any quirks or issues found during download are documented before cleaning begins |

How to share this project

Primary: the GitHub repo URL — everything lives there

Brief: this Word document — share as a PDF for job applications and conversations

Dashboard: Power BI Service public link — embed in README and LinkedIn

Report: reports/final_report.md — standalone narrative summary

Anyone with a laptop, internet, Python, and SQLite can reproduce this project

from scratch using only the GitHub repo and the download instructions above.

# 9. Citations and References

Use these exact citations in your report, README, and notebook markdown cells.

### Primary data sources

- Hansen, M.C., P.V. Potapov, R. Moore, et al. (2013). High-Resolution Global Maps of 21st-Century Forest Cover Change. Science 342: 850–853. Available via Global Forest Watch: globalforestwatch.org

- Sims, M., R. Stanimirova, A. Raichuk, et al. (2025). Global Drivers of Forest Loss at 1 km Resolution. Environmental Research Letters. doi:10.1088/1748-9326/add606

- Food and Agriculture Organization of the United Nations (FAO). FAOSTAT — Land Use Domain. Rome: FAO. fao.org/faostat

- Food and Agriculture Organization of the United Nations (FAO). Global Forest Resources Assessment 2020 — Kenya Country Report. Rome: FAO. fra-data.fao.org

- World Bank Group. World Development Indicators. Washington D.C.: World Bank. data.worldbank.org

- World Bank (2023). Kenya Poverty and Equity Assessment 2023. Washington D.C.: World Bank Group.

### Human context sources

- African Court on Human and Peoples' Rights (2017). Application No. 006/2012 — African Commission on Human and Peoples' Rights v. Republic of Kenya (Ogiek case).

- Forest Carbon Partnership Facility (2024). Kenya Country Profile. Washington D.C.: World Bank.

- Forest Trends (2022). Illegal Deforestation and Agricultural Commodity Supply Chains — Kenya Dashboard. Washington D.C.: Forest Trends.

- Kenya Forest Service (2020). National Forest Reference Level Report for REDD+. Submitted to UNFCCC. Nairobi: KFS.

# 10. Glossary

| Term | Definition |
| --- | --- |
| Tree cover loss | Complete removal of tree canopy within a 30-metre pixel (GFW/UMD definition). Includes temporary and permanent loss. |
| Deforestation | Permanent conversion of forest to non-forest land use. Narrower than tree cover loss. Do not use interchangeably. |
| Dominant driver | The primary human or natural cause of tree cover loss in a given area (GFW classifies: agriculture, logging, fire, etc.) |
| REDD+ | UN framework for Reducing Emissions from Deforestation and Forest Degradation. Countries earn payments for verified reductions. |
| FRL | Forest Reference Level — Kenya's baseline emissions from forests submitted to UNFCCC for REDD+ accounting. |
| FRA | FAO Global Forest Resources Assessment — official five-year UN forest inventory. |
| FAOSTAT | FAO's statistical database covering food, agriculture, land use, and forestry for 245 countries. |
| WDI | World Development Indicators — World Bank's primary cross-country dataset. |
| Hectare (ha) | Unit of area equal to 10,000 square metres or 2.47 acres. |
| 30x30 | Global commitment to protect 30% of land and oceans by 2030. Adopted at COP15 biodiversity summit. |
| UNDRIP | UN Declaration on the Rights of Indigenous Peoples. Kenya endorsed it. Application to forest communities remains contested. |
| Ogiek | Indigenous hunter-gatherer community of the Mau Forest. Won a landmark land rights ruling at the African Court in 2017. |
| Sengwer | Indigenous community of the Cherangany Hills. Faced forced evictions linked to conservation finance between 2014 and 2019. |
| EDA | Exploratory Data Analysis — initial investigation of data using statistics and visualisations before formal modelling. |
| Linear regression | Statistical method modelling the relationship between variables. Used in Chapter 4 for the 2030 forecast. |
| CO2 equivalent | A way of expressing forest loss in terms of greenhouse gas emissions. GFW provides this figure per county per year. |
| County | Kenya's 47 primary administrative units, established by the 2010 constitution. |

Version 2.0  |  April 2026  |  Prepared for Davis Mironga by Claude (Anthropic)

This document is the single source of truth for the kenya-deforestation-analysis project.